PawBowl

Product Feature Plan  v2.0

Fresh meals, happy tails

June 2026

Table of Contents

1.  Project Overview

2.  Phase 0 - Database & Infrastructure

3.  Phase 1 - MVP Core

3.1  Sign In / Sign Up

3.2  Onboarding Flow

3.3  Browse Pre-Made Meals

3.4  Build-a-Bowl Wizard

3.5  Cart & Checkout

3.6  Order History

3.7  Pet Profile (CRUD)

4.  Phase 2 - Personalization

4.1  Pet Allergies & Health Goals

4.2  Meal Recommendations

4.3  Nutrition Dashboard

4.4  Ingredient Safety Warnings

5.  Phase 3 - Subscriptions

6.  Phase 4 - Social & Loyalty

7.  Phase 5 - Cat Support

8.  KPIs & Success Metrics

1.  Project Overview

PawBowl is a mobile-first pet food subscription app that lets dog (and soon cat) owners browse chef-crafted meals, build fully custom recipes, and receive fresh, nutritionally balanced food tailored to their pet's breed, age, weight, activity level, allergies, and health goals.

Stack: Expo (React Native) mobile app, Node.js/Express backend, Supabase (PostgreSQL + Auth), Vite/React web frontend. Mock mode (VITE_MOCK_MODE=true) enables front-end development without a live backend.

Tech Stack

| Mobile | Expo SDK ~51, Expo Router ~3.5 (iOS + Android) |
| --- | --- |
| Web | React + Vite (admin / marketing) |
| Backend | Node.js + Express, REST API |
| Database | Supabase - PostgreSQL + Row Level Security |
| Auth | Supabase Auth - email/password, JWT |
| Dev Mode | VITE_MOCK_MODE=true / mockApi.js - no backend required |

2.  Phase 0 - Database & Infrastructure

The v2 schema was redesigned to support multiple pet types, allergy tracking, normalized health goals, ingredient safety rules, and immutable order history snapshots.

2.1  Database Tables

| Table | Purpose |
| --- | --- |
| pet_types | Lookup: 'dog', 'cat' - extensible to future species |
| ingredient_categories | Lookup: protein, base, vegetable, booster (maps to wizard steps) |
| profiles | Extends auth.users - full_name, phone, address. Auto-created via trigger on signup. |
| pets | Core pet record: name, breed, birth_date, weight_lbs, sex, is_neutered, activity_level, body_condition_score (BCS 1-9), pet_type_id |
| ingredients | Catalogue: calories_per_oz, protein/fat/fiber per oz, price_per_oz, tags[], is_premium, is_active |
| pet_allergies | Per-pet allergies: links to ingredient_id OR free-text allergy_name; severity (mild/moderate/severe) |
| pet_health_goals | Per-pet goals: weight_loss, skin_coat, joint_support, senior_health, puppy_growth, high_energy, etc. |
| ingredient_pet_types | Many-to-many: marks which ingredients are safe for which pet types |
| ingredient_rules | Safety rules: max_dose (oz/meal), is_forbidden, severity. e.g. spinach max 1 oz. |
| meals | Pre-made meal catalogue: pet_type_id, life_stage, macros, base_price, badge, tags |
| meal_ingredients | Join: meal x ingredient with quantity_oz and sort_order |
| nutrition_rules | AAFCO minimum targets per life_stage: min_protein_pct, min_fat_pct, min_calories_per_lb |
| custom_recipes | User-saved bowl builder recipes: pet_id, name, notes |
| custom_recipe_ingredients | Join: recipe x ingredient with quantity_oz, price_snapshot, calories_snapshot |
| orders | Order header: user_id, pet_id, status, total_amount, delivery_date |
| order_items | Line items with item_name_snapshot, unit_price_snapshot, calories_snapshot |

2.2  Key Design Decisions

| birth_date over age_years | Stays accurate indefinitely; age computed at query time via pets_summary view. |
| --- | --- |
| Snapshot columns on order_items | price_snapshot, calories_snapshot, item_name_snapshot - order history is immutable even after catalogue changes. |
| meal_ingredients join table | Replaces ingredients[] text array on meals; enables real nutritional roll-up via recipe_nutrition view. |
| pet_allergies dual-source | CHECK (ingredient_id IS NOT NULL OR allergy_name IS NOT NULL) allows catalogue-linked or free-text allergies. |
| Row Level Security | All user-owned tables scoped to auth.uid() - users can only read/write their own data. |

3.  Phase 1 - MVP Core

The MVP delivers a fully functional mobile app in mock mode. Users can sign in or sign up, complete pet onboarding, browse meals, build custom bowls, check out, and view order history.

3.1  Sign In / Sign Up

| User Story | As a new user I can create an account; as a returning user I can log in and be routed to the correct screen. |
| --- | --- |
| Tasks | Email + password fields; name field on sign-up Toggle between Log In and Sign Up modes Loading state during auth call Redirect: new users to onboarding, returning users to home tabs Connect to Supabase Auth (currently mock) |
| Acceptance Criteria | Sign up creates Supabase user + profiles row Sign in routes to (tabs) New user (hasOnboarded=false) routes to pet-type screen Loading spinner shown during request |
| Dependencies | Supabase Auth, profiles table, AuthContext.jsx |
| Effort | 5 points |
| Metrics | Sign-up conversion rate; auth error rate (target <1%) |

3.2  Onboarding Flow

| User Story | As a new user, I can tell PawBowl about my pet so that meal recommendations are tailored from day one. |
| --- | --- |
| Tasks | Pet type screen: dog to setup, cat to waitlist Dog setup form: name, breed, birth date, weight, sex, activity level Save pet via POST /api/pets Mark user as onboarded Onboarding only shown once per account |
| Acceptance Criteria | Pet saved to pets table with correct pet_type_id Cat flow shows waitlist screen Onboarding flag persists across app restarts |
| Dependencies | Sign In / Sign Up, pets table, AuthContext.jsx |
| Effort | 5 points |
| Metrics | Onboarding completion rate (target 70%); step drop-off funnel |

3.3  Browse Pre-Made Meals

| User Story | As a user, I can browse a catalogue of chef-crafted meals and see nutritional info so I can choose the right food for my pet. |
| --- | --- |
| Tasks | Meals list with meal cards (emoji, badge, calories, price) Filter by life stage (puppy / adult / senior / all) Horizontal featured meals strip on home screen Add to cart from card |
| Acceptance Criteria | 7+ meals displayed from seed data Filter reduces list correctly Add-to-cart updates cart badge |
| Dependencies | meals table, seed data, CartContext.jsx |
| Effort | 5 points |
| Metrics | Meal page views; add-to-cart rate per meal |

3.4  Build-a-Bowl Wizard

| User Story | As a user, I can build a fully custom meal by selecting ingredients step-by-step and see a live nutrition summary. |
| --- | --- |
| Tasks | 4-step wizard: protein -> base -> vegetable -> booster Live calorie + macro counter Price preview Save recipe to custom_recipes with quantity and snapshot columns Add to cart |
| Acceptance Criteria | All 4 steps navigable; cannot proceed without selection Macros update live Saved recipe in profile Snapshots stored at save time |
| Dependencies | ingredients, custom_recipes, custom_recipe_ingredients tables |
| Effort | 8 points |
| Metrics | Wizard completion rate; recipes saved per user |

3.5  Cart & Checkout

| User Story | As a user, I can review my cart and place an order with delivery details. |
| --- | --- |
| Tasks | Cart context (add/remove/quantity) persisting across tabs Cart screen with item list and total Checkout form: address, delivery date Submit order to POST /api/orders Order confirmation screen |
| Acceptance Criteria | Cart persists across tab navigation Order saved to orders + order_items with snapshots Confirmation screen shows order details |
| Dependencies | orders, order_items tables, CartContext.jsx |
| Effort | 5 points |
| Metrics | Cart abandonment rate; checkout completion rate (target >60%) |

3.6  Order History

| User Story | As a user, I can view all my past orders and quickly reorder a previous meal. |
| --- | --- |
| Tasks | Orders tab, newest first Status badge per order Reorder button re-adds items to cart Last order card on home screen |
| Acceptance Criteria | All orders shown for current user Status badge colour-coded Reorder correctly populates cart |
| Dependencies | orders, order_items tables |
| Effort | 3 points |
| Metrics | Reorder rate; avg orders per user per month |

3.7  Pet Profile (CRUD)

| User Story | As a user, I can manage my pet's profile so that PawBowl always uses accurate information. |
| --- | --- |
| Tasks | Profile tab listing all pets Add pet form (name, breed, birth date, weight, sex, activity, BCS) Inline edit + delete with confirmation Age auto-calculated from birth_date |
| Acceptance Criteria | All CRUD operations persist to Supabase Age shown in years derived from birth_date Multiple pets supported per account |
| Dependencies | pets table, pet_types lookup |
| Effort | 5 points |
| Metrics | Profile completion rate; avg pets per user |

4.  Phase 2 - Personalization

Phase 2 uses richer pet profile data to make PawBowl feel tailor-made: allergy-aware filtering, goal-based meal boosting, live nutrition targets, and safety enforcement in the bowl wizard.

4.1  Pet Allergies & Health Goals

| User Story | As a user, I can log my pet's food allergies and health goals so that unsafe meals are flagged and relevant meals are surfaced. |
| --- | --- |
| Tasks | Allergy picker: select from ingredient catalogue or type free-text; severity selector Health goal multi-select: weight_loss, skin_coat, joint_support, senior_health, puppy_growth, high_energy, kidney_support, dental_health Save to pet_allergies + pet_health_goals Display on pet profile card |
| Acceptance Criteria | Allergies stored with ingredient_id or allergy_name + severity Goals stored as separate rows per pet UI reflects saved state on re-open |
| Dependencies | pet_allergies, pet_health_goals tables |
| Effort | 5 points |
| Metrics | Allergy entry rate; avg health goals per pet |

4.2  Meal Recommendations

| User Story | As a user, I receive meal suggestions tailored to my pet's allergies, health goals, and life stage. |
| --- | --- |
| Tasks | Backend /api/meals/recommended?pet_id= endpoint Exclude meals containing allergen ingredients Boost meals whose tags match health goals Filter by pet life_stage Recommended section on home screen |
| Acceptance Criteria | Meals containing allergens excluded Results differ per pet Endpoint responds in <200 ms |
| Dependencies | meal_ingredients, pet_allergies, pet_health_goals, pets |
| Effort | 8 points |
| Metrics | Recommendation click-through rate; order rate from recommendations vs browse |

4.3  Nutrition Dashboard

| User Story | As a user, I can see a detailed nutrition breakdown for any recipe and understand how it meets my pet's daily needs. |
| --- | --- |
| Tasks | recipe_nutrition view (live macro roll-up from meal_ingredients) Protein / fat / fiber / calorie ring charts AFFCO minimum target overlays from nutrition_rules Available on meal detail and custom recipe screens |
| Acceptance Criteria | Macros match seed data Rings fill proportionally to daily target Below-target shown in amber/red |
| Dependencies | recipe_nutrition view, meals, meal_ingredients, nutrition_rules |
| Effort | 5 points |
| Metrics | Nutrition view engagement rate; avg macro balance score per order |

4.4  Ingredient Safety Warnings

| User Story | As a user building a bowl, I am warned if I add an ingredient that is unsafe or over-dosed for my pet. |
| --- | --- |
| Tasks | ingredient_rules check on each ingredient add Warning modal on flagged ingredient (description + severity) Max-dose warning if quantity_oz exceeds max_oz_per_meal Forbidden ingredient blocks add |
| Acceptance Criteria | Spinach >1 oz triggers warning modal Forbidden ingredient cannot be added Warning shows correct severity and description |
| Dependencies | ingredient_rules table, bowl wizard |
| Effort | 5 points |
| Metrics | Warning show rate; override rate (target <5%); safety incidents |

5.  Phase 3 - Subscriptions

5.1  Subscription / Auto-Reorder

| User Story | As a user, I can subscribe to a recurring delivery of my pet's favourite meals so I never run out of food. |
| --- | --- |
| Tasks | Subscription setup UI (frequency, start date, meal selection) Active subscription management (pause / cancel / edit) Stripe payment integration Auto-order creation job Email confirmation on each auto-order |
| Acceptance Criteria | Subscription creates recurring orders at chosen frequency Pause halts auto-orders without cancellation Stripe webhook confirms payment before dispatch |
| Dependencies | orders table, Stripe, email service |
| Effort | 13 points |
| Metrics | Subscription conversion rate (10% M3, 25% M6); MRR; churn rate |

5.2  Delivery Tracking

| User Story | As a user, I can see where my order is and receive a push notification when it ships. |
| --- | --- |
| Tasks | Order status timeline (placed -> processing -> shipped -> delivered) Estimated delivery date Push notification on status change Notification preferences settings |
| Acceptance Criteria | Status timeline reflects order status field Push sent within 1 min of status change ETA displayed on order card |
| Dependencies | orders table, Expo Notifications |
| Effort | 8 points |
| Metrics | Push opt-in rate; CSAT on delivery experience |

6.  Phase 4 - Social & Loyalty

6.1  Reviews & Ratings

| User Story | As a user, I can rate and review meals I have ordered to help other pet owners choose the right food. |
| --- | --- |
| Tasks | Star rating (1-5) per ordered meal Optional written review (280 chars) Average rating on meal card Moderation queue |
| Acceptance Criteria | Only delivered orders can be reviewed One review per user per meal Average rating updates after submission |
| Dependencies | orders, meals, reviews table (Phase 4+) |
| Effort | 5 points |
| Metrics | Review submission rate; avg rating per meal |

6.2  Loyalty Points & Referrals

| User Story | As a user, I earn points for every order and can refer friends to earn bonus points. |
| --- | --- |
| Tasks | Points awarded per dollar spent Referral code generation Referral tracking (referee must complete first order) Points redemption at checkout |
| Acceptance Criteria | Points update after order delivered Referral credit only after referee's first paid order Redemption reduces order total correctly |
| Dependencies | orders, loyalty_points, referrals tables (Phase 4+) |
| Effort | 8 points |
| Metrics | Referral conversion rate; loyalty redemption rate; LTV uplift |

7.  Phase 5 - Cat Support

The database schema already supports cats via pet_types and ingredient_pet_types. Phase 5 activates this for real users, converting the cat waitlist into a full product experience.

7.1  Cat Meals & Ingredients

| User Story | As a cat owner, I can access a cat-appropriate meal catalogue and build cat-safe custom bowls. |
| --- | --- |
| Tasks | ingredient_pet_types rows for cat-safe ingredients Cat meal catalogue (seeded separately) Cat-specific ingredient_rules (onion, garlic, raw fish) Onboarding routes cat users to cat catalogue Waitlist conversion email/push campaign |
| Acceptance Criteria | Cat meals only show cat-safe ingredients Toxic-to-cats ingredients blocked in bowl wizard Waitlist users notified and converted automatically |
| Dependencies | pet_types (id=2), ingredient_pet_types, ingredient_rules |
| Effort | 13 points |
| Metrics | Cat waitlist conversion rate; cat meal order rate |

8.  KPIs & Success Metrics

Acquisition

| New Signups | 500 (M3) -> 2,000 (M6) |
| --- | --- |
| Onboarding Completion Rate | 70% (M3) -> 80% (M6) |
| Referral Conversion Rate | 15% (M3) -> 25% (M6) |

Engagement

| DAU / MAU Ratio | 20% (M3) -> 35% (M6) |
| --- | --- |
| Meals Browsed per Session | 4 (M3) -> 6 (M6) |
| Custom Bowls Built per User | 1.5 (M3) -> 3.0 (M6) |
| Allergy / Goals Profile Complete | 40% (M3) -> 65% (M6) |

Revenue

| Orders per Active User / Month | 1.2 (M3) -> 2.0 (M6) |
| --- | --- |
| Average Order Value (AOV) | $28 (M3) -> $34 (M6) |
| Subscription Conversion Rate | 10% (M3) -> 25% (M6) |
| Monthly Recurring Revenue | $1,500 (M3) -> $12,000 (M6) |

Retention

| 30-Day Retention | 45% (M3) -> 60% (M6) |
| --- | --- |
| Churn Rate (subscriptions) | <8% (M3) -> <5% (M6) |

Safety

| Ingredient Warning Override Rate | <5% (M3) -> <3% (M6) |
| --- | --- |
| Auth Error Rate | <1% (M3) -> <0.5% (M6) |